BID DOSSIER

According to Section 44 of Act No. 137/2006 Coll., Public Procurement Act,
as amended (hereinafter the PPA)

Ref. No. VZ050/2013

for the project:

“Implementation and customisation of the Drupal 7 CMS

System for Český rozhlas”

CONTENTS

A.	 BASIC INFORMATION	3

I. Detailed definition of subject of fulfilment of the public contract	4

II. Additional requirements for fulfilment of the public contract	6

II.1.	Required warranty conditions:	6

II.2.	Required maintenance conditions:	6

II.3.	Required sanction conditions	6

II.4.	Miscellaneous:	6

IV. term of fulfilment of the public contract	7

B.	REQUIREMENTS FOR THE MANNER OF PROCESSING THE PRICE OFFER	7

C.	DEPOSIT	8

D.	QUALIFICATIONS	9

I. Basic qualification conditions according to Section 53 of the PPA	9

II. Professional qualification conditions according to Section 54 of the PPA	10

III. Economic and financial qualification conditions according to Section 55 of the PPA	10

IV. Technical qualification conditions according to Section 56 of the PPA	10

V. Other rights, requirements and conditions of the contracting authority	12

E.	BUSINESS TERMS	12

I. Binding draft contract incl. annexes	12

F.	CONDITIONS AND REQUIREMENTS FOR FORM, BREAKDOWN, PROCESSING AND SUBMISSION OF BIDS	13

I. Requirement for formal layout, structure and content of the bid	13

II. Requires breakdown – sequence of bid contents	14

III. Manner and deadline for submitting bids	14

G.	DATES AND DEADLINES OF THE CONTRACT AWARD PROCEDURE	14

I. Dates and deadlines of the contract award procedure	14

II. Tour of the place of fulfilment	14

III. Provision of additional information according to Section 49 PPA	14

H.	EVALUATION CRITERIA	15

I.	ANNEXES OR OTHER PARTS OF THE BID DOSSIER	16

# A.	 BASIC INFORMATION

Name of the public contract:

“Implementation and Customisation of the Drupal 7 CMS System for Český rozhlas“

Type of contract award procedure:

- Public contract for services

- Above-the-limit open procedure

Contracting authority’s reference number:

VZ050/2013

Contracting authority’s identification data:

Founded under Act No. 484/1991 Coll., on Český rozhlas

Registered office at Vinohradská 12, 120 99 Prague 2

ID Number:45245053, Tax ID Number: CZ45245053

Person authorised to act on behalf of the contracting authority:

Mgr. Art. Peter Duhan, Managing Director

Contracting authority’s contact person

Mgr. Michaela Machálková

Public Contracts Department

Phone: +420 221 553 573

Fax: +420 221 553 531

E-mail: michaela.machalkova@rozhlas.cz

## I. Detailed definition of subject of fulfilment of the public contract

The subject of fulfilment of the public contract within this contract award procedure is the implementation and user customisation of the open-source Drupal 7 CMS designated for content management and publication on the contracting authority’s website. The installed open-source Drupal 7 CMS will manage a large number of items (in the range of hundreds of thousands) on various user and structural levels. It must ensure access for many dozen users to many sections of the mutually interconnected databases of individual items (articles, photographs, videos, audio files, registries). The system must process output from dynamic modules such as opinion polls, forms, online interviews and stories, user content uploads, etc. It must offer the option of using the content during further automated processing (e.g. sending newsletters, etc.).

In technical terms, the system will be divided into the following main segments:

- General content management. A simple and stable environment for the work of editorial staff (the largest user group) – in the form of a web interface

- Creation of web presentation – designated for the work of several technicians, who are very familiar with the system environment – in the form of a web interface or direct editing of files on a file system

- System core (backend) – direct definition of basic system functionalities – will be accessible only to a few designated developers, and must provide the option of fundamental system development (related to the development of information technologies and the corresponding expansion of user requirements for new system functionalities).

The system must be operational on a virtual HW infrastructure, whereas it most not consist of a single specific virtualisation platform (it must fulfil the general standards enabling operation in any standard environment).

Fulfilment of this contract includes the following activities and deliveries:

- Analysis of the existing environment, definition of the basic data structure logic and mutual links between items

- Project for system implementation into the contracting authority’s SW and HW environments

- Implementation into the testing environment – the contracting authority will provide the testing environment, optimisation of work procedures; implementation into the testing environment also includes trial migration of the contracting authority’s website’s as follows:

  - ČRo D-dur (station website of minimal scope) – http://www.rozhlas.cz/d-dur/potal

  - ČRo Sever (station website of traditional scope) – http://www.rozhlas.cz/sever/portal

  - Čajovna (independent program website) – http://www.rozhlas.cz/cajovna/portal

  - Čtenářský deník (special program website) – http://www.rozhlas.cz/ctenarskydenik/
portal

  - Bigband (atypical website) – http://www.rozhlas.cz/bigband/portal

- System customisation according to the contracting authority’s needs, definition of the content structure and mutual links between individual items, users, rights

- Proposal of an indexation method for various search tasks (cooperation with the MS FAST SW instrument)

- Cooperating in defining the requirements for optimal HW infrastructure (basic dimensioning, gradual requirements for scalability, etc.)

- System implementation into the designed SW and HW environment of the contracting authority

- Creation of instrument to enable the migration of existing content to the new CMS and verification of their functionality, definition of the necessary rules for automated migration, which includes conducting the final migration of the contracting authority’s websites as follows:

  - ČRo Radio Wave (large station website) – http://www.rozhlas.cz/radiowave/portal

  - Motožurnál (large program website) – http://www.rozhlas.cz/motozurnal/portal

  - Zelená vlna (special website with external content and applications) – http://www.rozhlas.cz/zelenavlna/portal

  - Atlas rostlin (special website of an encyclopaedic character) – http://www.rozhlas.cz/rostliny/portal

  - Minutové hry (special website with an external voting application) – http://www.rozhlas.cz/minutovehry/portal

- Documentation of source codes for the customised parts of the Drupal 7 CMS and potential API interfaces

- Consulting activities in the scope of 10 hours/week (part of the previous individual items) – throughout the entire term of contract fulfilment, i.e. until conclusion of trial operation and signing of the final acceptance protocol.

A detailed description of all the required functionalities of the Drupal 7 CMS is set out in Annex No. 2 - Technical Specifications.

The reference for compiling the bid is:

- this bid dossier and all annexes hereto.

Name:				CPV code			Unit			Quantity

Implementation of program	72263000-6			pcs			      1

equipment

## II. Additional requirements for fulfilment of the public contract

  - Required warranty conditions:

- The contractor will provide a warranty of minimally 12 months on the subject of work.

  - Required maintenance conditions:

- In the course of the migration process and trial operation, ensure operation of a Hotline service in the following minimal scope: every day for 8 hours a day, specifically from 9:00 to 17:00.

- The method of maintenance intervention will be chosen according to the nature of the defect, either via telephone or via remote access or personal intervention onsite, or a combination thereof so that the defect is removed within the defined deadlines.

- Support includes telephone consultation in order to ensure correct use of the software and solving of functional problems, recommendation of a suitable time to maintain system hardware, and assistance in identifying software errors after their occurrence and reporting, in an unlimited scope throughout the period of support, i.e. on business days from 9:00 to 17:00.

- Detailed description of the required minimal maintenance conditions depending on the severity of the individual types of defects:

| Defect priority level | Defect description | Reaction time (from reporting the defect) – at latest within | Removal time (from reporting the defect) – at latest within |
| --- | --- | --- | --- |
| 1- Critical error | Critical error, the system is entirely inoperable, none of the users can work | 8 hours on business days | 3 business days |
| 2 – Serious error | Serious error, the system is partly usable for most users, the system allows key functions (functional backend), but e.g. the option of adding a new item, creating a new web presentation, etc. does not work | 8 hours on business days | 5 business days |
| 3 – Error not affecting key system features | The defect allows work with the system for all users using an alternative work procedure | 2 business days | 10 business days |
| 4 – Minor error | Minor defect not affecting the activity of the system | 5 business days | 40 business days |

  - Required sanction conditions

- Sanctions are regulated by the contract for work, which is an annex to this tender dossier.

  - Miscellaneous:

- The Drupal 7 CMS will be implemented and customised by the supplier in the contracting authority’s environment.

- The supplier must connect the Drupal 7 CMS with the contracting authority’s systems, which are set out in Annex No. 2 to this tender dossier (Technical Specifications).

- The supplier will cooperate with the contracting authority in defining the requirements for the optimal HW structure (basic dimensioning, gradual requirements for scalability, etc.) including an architectural design and requirements for the scope of cooperation from the contracting authority during implementation. This part will be proposed minimally in the variant for dedicated infrastructure and for the solution on a virtual platform.

- At the same time, the supplier will submit in its bid the basic project implementation proposal including a schedule for its performance.

This proposal will contain minimally:

- the means of analysing the environment in which the offered product will be deployed

- requirements for cooperation from the contracting authority

- manner of performing actual implementation, setting of individual functionalities

- proposal of acceptance tests

- schedule with indication of milestones for each phase of the work

- The contract will include a detailed implementation project along with a binding schedule for performing the individual phases of implementation approved by the contracting authority. This schedule will contain the agreed key points of the process, to which potential sanctions will be bound.

- The bid will include the elaboration of a solution to the case study, the assignment of which is contained in Annex No. 3 to this tender documentation. Elaboration of the case study will serve to evaluate the bids according to evaluation criterion no. 3.

The contracting authority’s other requirements are set out in Part E. Business Terms of this tender dossier.

## III. Place of fulfilment of the public contract

- Place of fulfilment: Český rozhlas, Vinohradská 12, 120 99, Prague 2.

- IV. term of fulfilment of the public contract

The duration of the contract in months is maximally 24 months from signing the contract.

Expected dateline for commencing fulfilment of the contract: November 2013

The contracting authority reserves the right to change the date of commencing fulfilment of the public contract.

# B.	REQUIREMENTS FOR THE MANNER OF PROCESSING THE PRICE OFFER

- I. Payment conditions required by the contracting authority:

Payment for fulfilment of the public contract will be made in Czech crowns or an another currency valid in the Czech Republic in the future after changing from Czech crowns to such currency. The respective payments will always be made based on a tax document (invoice) issued retroactively by the supplier for the given phase of fulfilment of the public contract.

The maturity of tax documents must be minimally 21 calendar days from delivery of the tax document to the contracting authority to the invoicing address, which is the contracting authority’s registered office, respectively the invoicing address indicated below.

If the maturity of the tax document is not fulfilled, the contracting authority will pay the supplier interest on arrears in the amount of 0.05% of the owed amount for every even started day of delay.

The contracting authority will not provide the supplier with any advances.

The selected tenderer is authorised to issue a tax document only after provision of due fulfilment of the subject of this public contract, implemented on the basis of the concluded contract.

All tax documents must contain the requirements according to Act No. 235/2004 Coll., on value added tax, as amended (hereinafter the “Act on VAT”). If the tax documents do not meet the said requirements, the contracting authority is authorised to send them back to the supplier for completion without being in delay of payment; the maturity period starts again from delivery or the duly completed or corrected tax documents to the contracting authority.

A specification of the contracting authority's payment conditions is defined in detail in Part E. Business Terms.

- II. Conditions upon the fulfilment of which the price offer may be exceeded

The price offer may be altered only in connection to the change of tax regulations.

A potential exceeding of the price offer is possible only if it complies with the PPA.

No change in the work that causes an increase or decrease of the agreed price or extension of the agreed deadline is possible without prior written confirmation of the change signed by the contracting authority and supplier in the form of a written amendment to the concluded contract.

The detailed conditions of changing the price for work/services are set out in art E. Business Terms.

- III. Requirement for processing the price offer

The price offer will be stipulated for the given term of fulfilment as the highest permitted price with the inclusion of all extra work, work, activities, additional costs, risks, profit, financial effects (e.g. inflation) throughout the entire term of fulfilment of the subject of the public contract according to the conditions set out in the tender dossier.

In the bid, the tenderer will stipulate the total price offer for the entire fulfilment of the public contract, as the absolute amount in Czech crowns. The tenderer will calculate the price offer by completing the Price Table – Annex No. 4 hereto. The price offer must be stipulated as the highest permitted price and broken down into:

- Offer price (= total price for the work, i.e. price for the total subject of fulfilment of the public contract) in CZK excluding VAT, separately the VAT rate, the value of VAT in CZK and the total price of work including VAT.

Summary of costs for implementation of the entire public contract broken down into the individual self-contained arts of the delivery according to the table in Annex No. 4 (i.e. costs for implementation and configuration work, training, consultation, technical support, etc.).

The price offer will be broken down as follows:

- Offer price (= total price for the work, i.e. price for the total subject of fulfilment of the public contract) in CZK excluding VAT, separately the VAT rate, the value of VAT in CZK and the total price of work including VAT.

- Summary of costs for implementation of the entire public contract divided into the individual self-contained parts of the delivery.

- Costs for individual types of fulfilment / parts of the public contract in the form of offer budgets.

Value added tax will be calculated according to the respective legal regulations of the Czech Republic valid as at the date of submitting the bid. In the event of an amendment of legal regulations on VAT in the period after submitting the bid, VAT for the part of the work that has not yet been fulfilled as at the effective date of the potential amendment will be calculated according to the newly valid legal regulations.

- The tenderer will also indicate the price offer on the cover sheet of the bid, a specimen of which is contained in Annex No. 1 to the tender dossier. The tenderer will indicate the VAT rate only with respect to the subject of fulfilment of the public contract.

# C.	DEPOSIT

The contracting authority does not require the provision of a security deposit according to Section 67 of the PPA.

# D.	QUALIFICATIONS

The tenderer is obliged to fulfil and prove qualifications according to Sections 50 and 51 of the PPA in the scope defined by the contracting authority below.

The supplier submits documents proving the fulfilment of qualifications in a simple copy (Section 57(1) of the PPA), unless the contracting authority stipulates otherwise.

The supplier is obliged to prove the fulfilment of qualifications within the deadline for submitting the bids (Section 52(1) of the PPA).

The documents proving the fulfilment of basic qualification conditions and the extract from the commercial register must be no more than 90 calendar days old on the date of submission of the bid (Section 57(2) of the PPA).

By submitting a valid extract from the list of qualified suppliers, the supplier is authorised to prove the fulfilment of:

1) basic qualification conditions in compliance with Section 127(1))(a) of the PPA and

2) professional qualification conditions according to Section 127(1)(b) of the PPA in the scope in which the documents proving fulfilment of these technical qualification requirements cover the contracting authority’s requirements for fulfilment of the professional qualification conditions for fulfilment of the public contract.

The extract from the list of qualified suppliers must be no more than 3 months old as at the last day for submitting bids.

I. Basic qualification conditions according to Section 53 of the PPA

- The basic qualification conditions are fulfilled by a supplier who

  - has not been not lawfully sentenced for a felony committed in favour of an organised criminal group, a felony of participation in an organised criminal group, legalisation of proceeds from criminal activity, participation, acceptance of a bribe, bribery, indirect bribery, fraud, loan fraud, including cases of preparation or attempt or participation in such felony, or obliteration of the sentencing for such a felony; if it is a legal entity, this condition must be fulfilled both by the legal entity and by its statutory body or by each member thereof, and if a legal entity is the statutory body of the supplier or member thereof, this condition must be fulfilled both by the legal entity and by its statutory body or each member thereof; if the tender or request for participation is being submitted by a foreign legal entity through its organisation unit, the condition according to this letter must be fulfilled by the head of this organisation unit in addition to the aforementioned persons; the supplier must fulfil this basic qualification requirement both in relation to the Czech Republic and in relation to the country of its registered office, place of business or residence,

  - has not been not lawfully sentenced for a felony, the substance of which is related to the supplier’s subject of business according to special legal regulations, or obliteration of sentencing for committing such a felony; if it is a legal entity, this condition must be fulfilled both by the legal entity and by its statutory body or by each member thereof, and if a legal entity is the statutory body of the supplier or member thereof, this condition must be fulfilled both by the legal entity and by its statutory body or each member thereof; if the tender or request for participation is being submitted by a foreign legal entity through its organisation unit, the condition according to this letter must be fulfilled by the head of this organisation unit in addition to the aforementioned persons; the supplier must fulfil this basic qualification requirement both in relation to the Czech Republic and in relation to the country of its registered office, place of business or residence,

  - has not fulfilled the substance of unfair competition by means of bribery according to the special legal regulation in the past 3 years,

  - does not and has not had insolvency proceedings conducted against its assets in the past 3 years, in which a decision on bankruptcy was issued, nor were insolvency proceedings rejected because the assets did not suffice to cover the costs of the insolvency proceedings, nor was bankruptcy cancelled because the assets were entirely insufficient, nor was receivership imposed according to special legal regulations,

  - is not in liquidation,

  - has no tax arrears in its tax records, either in the Czech Republic or in the country of the supplier’s registered office, place of business or residence,

  - has no arrears on premiums or fines for public health insurance, either in the Czech Republic or in the country of the supplier’s registered office, place of business or residence,

  - has no arrears on premiums or fines for social security and contributions to the state employment policy, either in the Czech Republic or in the country of the supplier’s registered office, place of business or residence,

  - the past 3 years, it has not been subject to disciplinary punishment or lawfully subjected to disciplinary measures according to special legal regulations, if according to Section 54(d) the demonstration of professional qualifications is required according to special legal regulations; if the supplier performs this activity through a responsible representative or other person responsible for the supplier’s activity, this condition applies to these persons,

  - is not listed in the register of entities banned from fulfilling public contracts, and

  - in the past 3 years, it has not been fined for allowing the performance of illegal work according to a special legal regulation.

- The supplier proves the fulfilment of the basic qualification conditions according to clause 1) by submitting:

    - An extract from the Criminal Records [clause 1)(a) and (b)],

    - Confirmation from the respective financial bureau [clause 1)(f)],

    - Affidavit in relation to excise tax [clause 1)(f)],

    - Confirmation from the respective authority or institution [clause 1)(h)],

    - Affidavit [clause 1)(c) through (e) and (g), (i) through (k)].

II. Professional qualification conditions according to Section 54 of the PPA

The professional qualification conditions are fulfilled by a supplier who submits:

  - an extract from the commercial register, if the supplier is entered therein, or extract from other similar records, if entered therein,

  - document of business authorisation according to special legal regulations in the scope corresponding to the subject of the public contract, in particular a document proving the respective trade authorisation or license.

III. Economic and financial qualification conditions according to Section 55 of the PPA

The supplier will submit an affidavit of its economic and financial capacity to fulfil the public contract.

IV. Technical qualification conditions according to Section 56 of the PPA

To prove the fulfilment of the supplier’s technical qualification conditions for fulfilment of the public contract for the service, the contracting authority requires the submission of the following:

- List of important services provided by the supplier in the past 3 years with indication of their scope and term of fulfilment; an attachment to this list must be

    - Certification issued or signed by the public contracting authority, if the services were provided to a public contracting authority,

    - Certification issued by a different entity, if services were provided to a party other than a public contracting authority, or

    - Agreement with another entity and document on performance of fulfilment by the supplier, if the certification according to point 1.2 cannot be obtained from this entity for reasons on the part thereof.

- Scope of required information and documents:

List of minimally three important contracts in the area of solving the issues minimally in three of the following five areas, i.e. minimally 3 substantiated references must contain minimally 3 of the areas listed below:

- Development of a SW system dev/stage/production (GIT, Features, Strongarm, …)

- SW optimisation for high load (hundreds of thousands of page views per day)

- Comprehensive modification of the reference UX/UI administration interface

- Multimedia presentation (audio, video, photo gallery)

- Use of an API interface for social networks (Facebook, Twitter, Google+)

performed by the supplier in the past 3 years, with indication of their scope and term of fulfilment, including the aforementioned certification or contracts.

- Manner of proving the fulfilment of these qualification requirements:

The supplier will submit the documents according to clause a), from which the fulfilment of the levels of the qualification condition defined below will be evident. In a simple copy, the supplier will submit certifications or contracts and documents on performance of the fulfilment, and the original list signed by the person authorised to act in the name or on behalf of the supplier.

- Minimal level of fulfilment of this qualification condition corresponding to the type, scope and complexity of the subject of fulfilment:

The supplier fulfils the technical qualification condition if in the past 3 years it has performed at least 3 contracts according to clause a) minimally in the amount of 500,000 CZK (in words: five hundred thousand Czech crowns) excluding VAT for every such contract.

- List of technicians or technical departments, which will participate in the fulfilment of the public contract, particularly the technicians and technical departments that ensure quality control, regardless of whether they are employees of the supplier or persons in another relationship with the supplier,

- Scope of required information and documents:

The supplier will submit a list of the technical employees – specialists that will perform the order for the contracting authority, with indication of their position in the supplier’s project team.

- Manner of proving the fulfilment of these qualification conditions:

The supplier will prove the fulfilment of this technical qualification condition by submitting a list of the technical employees signed by the person authorised to act in the name or on behalf of the supplier. The fulfilment of the defined level of the qualification requirement must be evident from the submitted documents.

- Minimal level of fulfilment of this qualification condition corresponding to the type, scope and complexity of the subject of fulfilment:

The supplier fulfils the technical qualification condition if it is evident from the submitted documents that the supplier has at least 3 technicians – specialists in its project team for the implementation of this public contract, of which one will be the project manager responsible for implementation of the contract, and all of whom provably have at least 3 years of experience in performing similar contracts (i.e. they have already performed similar projects).

The attachment to the list of technical employees will be:

- A set of structured professional CVs of the members of the implementation team, including an affidavit of their integrity and truthfulness of the data contained in the CV, which will be signed by the team members.

The professional CVs will contain minimally the following data:

- Name and surname of the implementation team member

- Position in fulfilling the public contract

- Attained education

- Length of professional practice

If for objective reasons the supplier is unable to prove fulfilment of the technical qualification requirements, it is authorised to prove them by other equivalent means, provided the contracting authority does not reject them for objective reasons.

If proving the fulfilment of the required technical qualification conditions does not consist of the submission of documents, the public contracting authority is obliged to provide the supplier with the necessary cooperation and possibility of proving this part of the technical qualification requirements before the passing of the deadline for proving the qualifications. The public contracting authority is obliged to send the supplier written confirmation of the successful proving of the respective technical qualification requirement, which serves as a reference for proving the fulfilment of the qualification in the required scope.

- V. Other rights, requirements and conditions of the contracting authority

- The data indicated in the individual parts of the tender dossier defines the binding conditions of the contracting authority for fulfilment of the public contract. The tenderer is obliged to adhere to these references when processing the bid and submitting information about qualifications.

- If the tender dossier contains requirements or references to commercial names, designations or names and surnames, specific identification of goods and services, which are specific to a certain entity or organisation unit thereof, patents for inventions, utility design, industrial designs, trademarks or certification of origin, the contracting authority will allow the use of other solutions of equal quality and technical standard.

- The contracting authority requires that according to Section 44(6) of the PPA, the tenderer specify in its bid the parts of the public contract that it intends to assign to one or more subcontractors, and to provide the identification data of each subcontractor. The tenderer will fulfil this request from the contracting authority by submitting a list of the parts of the contract which, if it is awarded the contract, it will assign to other entities – persons, with indication of the precise identification of the subcontractor and a description of its activities on the contract, including its percentage share – see the cover sheet.

- The contracting authority does not permit the submission of variant bids according to Section 70 of the PPA.

- The contracting authority is authorised to cancel the contract award procedure in the cases according to Section 84 of the PPA.

The contracting authority reserves the right:

- to specify the conditions of the draft contract in those parts – upon mutual agreement with the tenderer – that do not effect a change in the tender conditions of the contract;

- before deciding about the selection of the best bid, to verify the information and data declared by the tenderer in the bid;

- to not provide compensation of the costs expended by the tenderer for participation in the public contract award procedure;

- to make copies of documents used by the tenderer to prove the technical qualification conditions and to attach these copies to the protocol on evaluation of qualifications;

- before conclusion of the contract, to ask the tenderer according to Section 57(1) of the PPA to submit the originals or certified copies of documents proving the fulfilment of qualifications.

# E.	BUSINESS TERMS

- I. Binding draft contract incl. annexes

All of the business terms stipulated by the contracting authority in this bid dossier are stipulated as minimal by the contracting authority and the tenderers may offer the contracting authority better business terms.

The tenderer’s bid must contain and fulfil all the requirements and conditions set out by the contracting authority in this bid dossier and in the notice on the contract, including the following business terms:

- Complete draft contract

- The tenderer’s contract must include the following statement

The contractor declares that it is aware of the obligations for legal entities and individuals – entrepreneurs, imposed by Act No. 348/2005 Coll., on radio and television fees, as amended, and is aware of the consequences of stating false information, and honourably declares that:

- as at the date of submitting the bid, i.e. [__complete date__] I am the owner of [_quantity_] radio receivers, I am a registered payer of radio fees and as at this date, I have no debt towards Český rozhlas. I pay radio fees under the VS (variable symbol): [_____complete the tenderer’s variable symbol______];

- as at this date, I do not own any radio receivers.

(retain the valid option a) or b)).

The omitted (green) parts of the business terms must be indicated in the tenderer’s bid.

If the tenderer changes the provisions of the business terms in its bid, it must visibly distinguish such changes.

The draft contract including all of the listed annexes must be signed by the tenderer’s statutory body or respective authorised person. The original or officially certified copy of the power of attorney must also be attached to the bid.

# F.	CONDITIONS AND REQUIREMENTS FOR FORM, BREAKDOWN, PROCESSING AND SUBMISSION OF BIDS

- I. Requirement for formal layout, structure and content of the bid

- The tenderer will submit the bid in writing in a total of 3 counterparts, of which 1 original, 1 in hardcopy format and 1 on CD or DVD in electronic format. The CD (DVD) will particularly contain data in the format: bid *.DOC, draft contract *.DOC, tables *.XLS.

- The original bid will be marked “original” on the title page, which the copy will be marked “copy” on the title page. The copy of the bid serves the contracting authority for effective assessment and evaluation of the bids. In the event of disputes between the individual counterparts, the text of the original counterpart is considered decisive.

- The bid must contain the identification data of the tenderer. The bid including all the required documents will be signed by the tenderer’s statutory body or person authorised by the statutory body to represent the tenderer; in this case, the tenderer will submit an original power of attorney or other valid written authorisation document with the bid.

- The bid must contain a draft contract signed by the person authorised to act in the name or on behalf of the tenderer (Section 68(2) of the PPA).

- The bid including all documents and annexes, catalogues and similar materials, will be elaborated in Czech or English and the individual pages will be distinguished by Arabic numerals. The bid will be elaborated in quality print so that it is easily legible, and will not contain any corrections or overwrites, which could mislead the contracting authority.

- Each counterpart of the bid including all of the required documents and annexes will be bound into a single volume. The bid will be sufficiently secured against manipulation of the individual pages. In the case of binding in a binder or ring-binding, the bid will be secured against handling the individual pages by means of string and a seal or stickers bearing the tenderer’s signature and stamp.

- The bid must contain a list of statutory bodies or members of statutory bodies, who in the past 3 years from the end of the deadline for submitting bids were in an employment, functional or similar relationship with the contracting authority (Section 68(3)(a) of the PPA).

- If the bid is submitted by a company with the legal form of a joint-stock company, the bid must also include a list of shareholders, whose total nominal value represents 10% of the registered, compiled within the deadline for submitting bids (Section 68(3)(b) of the PPA).

- The bid must also contain a declaration from the tenderer that it has not concluded and will not conclude a prohibited agreement according to special legal regulations (Act No. 143/2001 Coll., on the protection of competition) in connection to the awarded public contract (Section 68(3)(c) of the PPA).

- II. Requires breakdown – sequence of bid contents

The bid will be arranged into the following sections:

- Bid cover sheet (Annex No. 1 to the tender dossier)

- Proof of qualifications

- Basic qualification conditions

- Professional qualification conditions

- Affidavit on economic and financial capacity

- Technical qualification conditions

- Contracting authority’s additional requirements

- Documents for evaluation of the bid – processing of the price offer, elaboration of the case study

- Draft contract including all annexes – signed by the person authorised to act in the name or on behalf of the tenderer

- III. Manner and deadline for submitting bids

The envelope with the bid will be marked: “VZ050/2013 - DO NOT OPEN – Implementation and Customisation of the Drupal 7 CMS System for Český rozhlas”

The envelope may be sent via registered mail in a sealed envelope bearing the tenderer’s stamp and signature on the seal to the address:

Český rozhlas
Oddělení veřejných zakázek (Public Contracts Department)
Vinohradská 12
120 99 Praha 2

or submitted in person at the mail room of Český rozhlas at the address Římská 13, Prague 2 on business days between 9:00 and 15:00.

Bids which the contracting authority receives after the deadline will not be opened and the contracting authority will inform the supplier about their late submission.

The date and time of reception by the Český rozhlas mail room is decisive.

The tenderer’s address must be indicated on the envelope.

# G.	DATES AND DEADLINES OF THE CONTRACT AWARD PROCEDURE

- I. Dates and deadlines of the contract award procedure

The binding deadlines of this contract award procedure are set out in the announcement of the contract, which was published in the public contract information system at www.isvzus.cz.

The deadline for submitting bids is: 21 October 2013 by 10:00 am.

Opening of envelopes: 21 October 2013 at 10:10 am in the building of Český rozhlas, Římská 13, Prague 2.

(Persona authorised to be present during the opening of envelopes according to Section 71(8) of the PPA.)

Length of the contract award procedure: 4 months.

In accordance with Section 86(3)(d) of the PPA, the contracting authority is obliged to publish a preliminary notice. A preliminary notice on the contract award procedure with a similar subject was published in the Public Contract Bulletin (ISVZ) according to Section 86(1) on 26 September 2012.

- II. Tour of the place of fulfilment

A tour of the place of fulfilment for the public contract or compiling of the bid according to Section 49(5) of the PPA will not be required; therefore, no tour of the location is being organised.

- III. Provision of additional information according to Section 49 PPA

The supplier is authorised to request additional information about the bid conditions from the contracting authority in writing.

Additional information will be provided based on a written request delivered in person, through a third party or through a postal license holder to the contracting authority’s registered office to the name of the contracting authority’s contact person, or based on a validly delivered electronic request, the guaranteed signature of which was successfully verified (implementary regulation no. 329/2006), or through the data mailbox. At the same time, it is also possible to send additional questions through the electronic instrument EZAK.

Contact data and persons indicated in this bid dossier and in the notice of the contract ref. no. 365446, which was published on 2 September 2013 In the public contract information system at www.isvzus.cz.

Address:

Český rozhlas

Michaela Machálková

Oddělení veřejných zakázek (Public Contracts Department)

Vinohradská 12
120 99 Prague 2

The contracting authority will send the additional information about the bid conditions according to Section 49(2) et seq., including the precise wording of the request, to all suppliers that requested the provision of the bid dossier or who were provided with a bid dossier (applies only to tenderers registered in the EZAK system, through which the contracting authority provides the bid dossier without restriction). At the same time, the contracting authority will publish the additional information, including the precise wording of the request, in the same manner in which it provided access to the bid dossier, which allows remote access, meaning on the contracting authority’s profile: http://www.rozhlas.cz/informace/verejnezakazky in the tab “Public Contract Documents”.

# H.	EVALUATION CRITERIA

The basic evaluation criterion for awarding the contract is:

- economic advantageousness of the bid.

- The partial criteria based on which the bids will be evaluated are:

- Criterion No. 1		(criterion weight – 40 %)

- Total price offer

- The tenderer will obtain the total price offer by completing the price table (Annex No. 4 hereto.)

- The bid containing the lowest price offer will be evaluated as the best. This bid will obtain 100 points. The other bids will obtain a point score calculated as a product of 100 and ratio of the best bid to the value of the evaluated bid.

- Criterion No. 2	(criterion weight – 20 %)

- Deadline for completing implementation

- To assess this evaluation criterion, the contracting authority requires the submission of schedule with the bid, which will contain the binding final deadline for transition to the new CMS.

- The maximal possible deadline for fulfilment of the public contract is 24 months from signing the contract and the minimal deadline is 18 months from signing the contract. The tenderer is obliged to offer a deadline for completion of implementation within this range. In the opposite case, the tenderer’s bid will be evaluated with 0 points for this criterion.

- The criterion will be evaluated as follows – the best evaluated bid will be the one that offers the shortest deadline for completing implementation. This bid will obtain 100 points. The other bids will obtain a point score calculated as a multiple of 100 and the ratio of the best bid to the value of the evaluated bid.

- Criterion No. 3									(criterion weight – 40 %)

- Quality of processing the case study

- Within this criterion, the quality of the submitted solution of the case study will be evaluated in the following parameters

- I Functionality

- II Demand on network requirements of the page and actual installation of the module vis-à-vis the web service providing the source XML exports

- III Analysis – max. 10 A4 pages – the best evaluated bid will have the most comprehensive and detailed proposal of the solution, i.e. evaluation of the current status, identification of deficiencies in the current solution, description of the proposed solution and justification of such procedure.

- IV Proposal for use of the existing Drupal modules – the best evaluated bid will make maximal use of the standard modules and instruments

- V Proposal of new modules required to ensure the required functionalities (clarity, optimisation in terms of network requirements)

- VI Level of programming work for newly created modules with respect to the generally accepted Drupal standards – clarity, repeatability, transferability to a different programmer with expertise in the Drupal environment will be evaluated

- VII Documentation quality (usability, transparency, standards)

- The criterion will be evaluated as follows – the evaluation committee will allocated 1 to 5 points for each criterion in the parameters set out above, where the higher the value the better the evaluation (success of the given bid in the given parameter). The submitted bids will be assessed by the committee as a whole. Within the said evaluation, the committee will also compile a written explanation of its scoring. The point scores from the foregoing parameters will then be added together. The bid with the highest total sum will obtain 100 points. The other bids will obtain the point score calculated as a product of 100 and the ratio of the best bid to the value of the evaluated bid.

Within the framework of evaluating the bids according to Section 79 of the PPA, the evaluation committee will assign 1 to 100 points to each bid, where the higher the value the better the evaluation, including the respective justification. The values of the allocated points for the individual bids in the individual criteria will be adjusted by multiplying the weight of the respective criterion (e.g. 75% means times 0.75). Only then will the points for each bid be added together, thus resulting in the total point score of every bid, according to which the resulting order of all the evaluated bids will be determined.

# I.	ANNEXES OR OTHER PARTS OF THE BID DOSSIER

#### Annex No. 1 – Bid Cover Sheet

Annex No. 2 – Technical Specifications

Annex No. 3 – Case Study Assignment

Annex No. 4 – Price Offer

Annex No. 5 – Draft Contract

Annex No. 1

Bid Cover Sheet

for the public contract:

Ref. No. VZ0050/2013 called: “Implementation and Customisation of the Drupal 7 CMS System for Český rozhlas”

| Data about the tenderer |  |
| --- | --- |
| Commercial name or designation (name and surname if an individual) |  |
| Registered office (if a legal entity) Place of business or permanent address (if an individual) |  |
| Legal form |  |
| ID Number |  |
| Tax ID Number |  |
| Telephone |  |
| Fax |  |
| E-mail |  |
| Contact person for discussing matters of the bid |  |
| Data about the subcontractor – 1)* |  |
| Commercial name or designation (name and surname if an individual) |  |
| Registered office (if a legal entity) Place of business or permanent address (if an individual) |  |
| ID Number |  |
| Part of the PC fulfilled by the subcontractor in % |  |
| Description of the subcontractor’s fulfilment (part of the contract) |  |
| Subcontractor’s share in the total price offer (in %) |  |

| #### Price offer |  |  |
| --- | --- | --- |
| Total price offer excluding VAT |  | CZK |
| #### VAT |  | CZK |
| #### Total price offer including VAT |  | CZK |

* If there are several subcontractors, the tenderer will add the respective rows to the table.

- ………………….. dated ……………

……………………………….

Name and signature of the

tenderer’s authorised representative